International School

# CAPSTONE-1 PROJECT

CAPSTONE-1 C1SE.79

Project Proposal

Version 1.0

Date: August 27, 2026

A Vehicle Exterior Inspection and Dispute Resolution System

for Self-Drive Car Rentals

Group of members:

Phan Cong Doanh		 	MSSV: 29211151881

Nguyen Thi Thanh Hien	                      MSSV: 29204147744

Phan Huu Tuan Kiet 			MSSV: 29211162897

Thai Thanh Cong 			           MSSV: 29211141385

Ho Huu Hoang Hung		           MSSV: 29211156771

Approval of Mentor:

Name	Signature	Date

Truong Tien Vu

#### PROJECT INFORMATION

| Project acronym | AutoClaim AI |  |  |
| --- | --- | --- | --- |
| Project Title | A Vehicle Exterior Inspection and Dispute Resolution System for Self-Drive Car Rentals |  |  |
| Start Date | August 23 2026 | End Date | September 5 2026 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | Truong Tien Vu |  |  |
| Scrum master / Project Leader & contact details | Phan Cong Doanh Email : pcd20041807@gmail.com ID: 29211151881 |  |  |
| Partner Organization |  |  |  |
| Project Web URL |  |  |  |
| Team members | Name | Email | Tel |
| 29211151881 | Phan Cong Doanh | pcd20041807@gmail.com |  |
| 29204147744 | Nguyen Thi Thanh Hien | nguyentthanhhien22@gmail.com |  |
| 29211162897 | Phan Huu Tuan Kiet | phanhtuankiet@dtu.edu.vn |  |
| 29211141385 | Thai Thanh Cong | doem579@gmail.com |  |
| 29211156771 | Ho Huu Hoang Hung | hohuuhoanghung929@gmail.com |  |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 27/08/2026 | Initial Release | All members |  |

# Project Title

AutoClaim AI – A Vehicle Exterior Inspection and Dispute Resolution System for Self-Drive Car Rentals

# 2.Team Members

| Full Name | Student ID | Role | Contact Email |
| --- | --- | --- | --- |
| Phan Cong Doanh | 29211151881 | Team Leader, Backend API Developer | pcd20041807@gmail.com |
| Nguyen Thi Thanh Hien | 29204147744 | UI Designer & QA Engineer | nguyentthanhhien22@gmail.com |
| Phan Huu Tuan Kiet | 29211162897 | AI / Computer Vision Engineer | phanhtuankiet@dtu.edu.vn |
| Thai Thanh Cong | 29211141385 | Backend API Developer ,Mobile Developer | doem579@gmail.com |
| Ho Huu Hoang Hung | 29211156771 | Frontend Developer, Support UX/UI | hohuuhoanghung929@gmail.com |

# 3. Supervisor(s)

Full name : TS. Truong Tien Vu

Email :    vudalat@yahoo.com

Department: Science and Technology

# 4. Problem Statement

The market context: The self-drive car rental market (e.g., Mioto, Tripx) and technology-based ride-hailing vehicle fleets (e.g., Grab, Gojek) in Vietnam are growing rapidly, but disputes between vehicle owners and renters/drivers over scratches, dents, and other body damage occur regularly at hand-over and return.

The core issue: Vehicle condition is still checked visually, using inconsistent photo angles and uneven lighting, with no standardized capture process and no verifiable, tamper-proof record of when and where damage occurred. This lack of transparency leads to long back-and-forth negotiations between owners and renters, and erodes customer trust.

Why it matters: Disputes translate directly into lost time (vehicle hand-over can take much longer than necessary) and reputational damage for rental platforms and fleet operators, making the problem worth solving with an automated, evidence-based inspection system

# 5. Survey / Existing Solutions

Existing self-drive rental platforms and ride-hailing fleet apps mostly rely on manual photo checklists taken by staff or renters at hand-over/return, with no automated comparison or standardized capture process:

| Existing Solution | How It Works Today | Gap vs. Our Project |
| --- | --- | --- |
| Mioto, Tripx (self-drive rental platforms) | Renter/owner manually take a few photos before and after the trip; comparison and damage judgment are done by eye. | No standardized capture angles, no automatic damage detection, no tamper-evident timestamping. |
| Grab, Gojek (technology fleets) | Drivers self-report vehicle condition periodically; disputes escalate to the fleet office for manual review. | Slow manual review, subjective judgment, no centralized evidence dashboard for fleet managers. |
| Vehicle insurance assessment apps | Use photo upload plus a human adjuster to estimate repair cost after an accident. | Designed for post-accident claims, not everyday rental hand-over/return checks; no real-time AI scratch detection. |

How our project differs: “AutoClaim AI” standardizes the capture process with a guided 360° overlay, uses computer-vision models to automatically detect and localize new scratches/dents by diffing before/after images, timestamps and hashes every photo for tamper-evidence, and automatically calculates a compensation estimate that both parties can digitally sign removing subjective judgment from the process.

# 6. Objectives and Scope

General objective: Build a system that digitizes and makes transparent the vehicle condition-checking process for self-drive rental and ride-hailing fleets, reducing damage disputes and speeding up hand-over.

Specific objectives (SMART):

- Efficiency: Reduce average on-site vehicle hand-over/return inspection time from 15 minutes down to under 3 minutes per vehicle.

- Model Accuracy: Achieve an AI damage-detection model performance of mAP50 >= 0.80 (mAP50-95 >= 0.65) on multi-class instance segmentation

- Image Alignment Stability: Achieve at least an 85% success rate in before/after perspective alignment using feature matching and Homography transformation on real-world captures.

- AI Pipeline Throughput: Process and analyze the complete set of 8 standardized inspection angles within 20 seconds on dedicated GPU inference instances

- Delivery: Deliver a production-ready mobile client prototype (Flutter) with AR-guided capture and a web management dashboard (React) by the end of the semester.

Scope – Included:

- Guided 360° Capture: Standardized 8-angle mobile capture workflow powered by AR-guided wireframe overlay, on-device sharpness/blur validation (Laplacian variance), exposure verification, and immutable metadata stamping (SHA-256 image hash, GPS geolocation, and ISO timestamp).

- Multi-Class Damage Segmentation: Automated instance segmentation detecting 5 distinct damage categories: Scratches, Dents, Cracks (glass/lights), Tears/Punctures (bumpers), and Paint Chipping.

- Vehicle Part Parsing: Semantic segmentation isolating 8 primary exterior body parts (Front/Rear Bumpers, Hood, Wheel Quarter Panels/Fenders, 4 Side Doors, Side Mirrors, Windshield/Windows) to pinpoint the exact location of damage.

- Change Detection & Reconciliation: Before/After image alignment via feature matching (SIFT/ORB) and RANSAC Homography, coupled with an IoU matching threshold (IoU > 0.6 indicates pre-existing damage; IoU <= 0.6 flags newly occurred damage).

- Digital Inspection Report: Automated generation of a tamper-evident digital PDF inspection certificate detailing baseline versus return conditions for dispute record-keeping.

- Fleet Management Dashboard: Web portal for fleet operators to manage vehicles, review interactive side-by-side inspection histories, and audit flagged damages.

Scope – Excluded:

- Interior and Undercarriage: No inspection of vehicle interior cabin, undercarriage/chassis, or tire tread depth.

- Mechanical/Engine Diagnostics: Non-visual defects (e.g., engine faults, battery degradation, OBD-II data, electrical systems).

- Financial Workflows: Automatic compensation pricing, financial settlements, and payment gateway processing.

- Payment gateway integration.

- Legal Certification: Direct insurance claim underwriting and court-admissible forensic certification.

# 7. Key Features & Requirements

Core features:

- Guided 360° capture overlay — guides the user to photograph the vehicle from 8 standard angles; automatically stamps time, GPS, and a tamper-evident hash on each image.

- AI vehicle-part segmentation & damage detection — segments the vehicle into main body parts and detects/localizes scratches, dents, cracks, etc.

- Before/after change detection — aligns hand-over and return images (feature matching + homography) and uses IoU matching to distinguish pre-existing damage from newly appeared damage.

- Automated inspection report generation — compiles detection results into a digital PDF report.

- Mobile app for vehicle owners and renters — on-site capture and review workflow (Android/iOS).

- Web dashboard for fleet managers/business owners — manage fleets and inspection history.

Functional Requirements (FR):

| ID | Function Name | Detailed Description |
| --- | --- | --- |
| FR01 | Account Management & Authorization | Registration, login, and access control across 2 roles: Owner/Administrator, Renter. |
| FR02 | AR-Guided Capture & Quality Gate | Displays an AR-guided wireframe overlay to guide 8 standard angle captures; executes an on-device blur detection algorithm (Laplacian variance threshold) and exposure check; automatically binds an immutable SHA-256 hash, GPS location, and ISO timestamp to each validated image. |
| FR03 | Exterior Vehicle Part Parsing | Automatically segments images into 8 distinct exterior body regions (Front/Rear Bumpers, Hood, Fenders/Quarter Panels, 4 Doors, Side Mirrors, Windows/Windshield) using semantic segmentation to establish spatial context for defects. |
| FR04 | Before/After Change Detection & Reconciliation | Aligns check-in and check-out image pairs using SIFT/ORB feature matching and RANSAC Homography; calculates mask overlap via Intersection-over-Union (IoU): damages with IoU > 0.6 are classified as "Pre-existing", while those with IoU <= 0.6 are flagged as "Newly Incurred"; presents an interactive side-by-side comparison slider for verification. |
| FR05 | AI Damage Segmentation Module | Detects and generates polygonal instance masks for 5 damage classes (Scratch, Dent, Crack, Tear/Puncture, Paint Chipping) using YOLOv8-seg; outputs normalized polygonal coordinate arrays and confidence scores in structured JSON. |
| FR06 | Automated Inspection Report | Compiles confirmed detection results (damaged parts, damage type, before/after images) into a digital PDF inspection report for each session — record-keeping only, no payment or e-signature processing. |

Non-Functional Requirements (NFR):

| ID | Criterion | Technical Target |
| --- | --- | --- |
| NFR01 | Performance & Latency | AI inference latency must not exceed 2.5 seconds per single image on GPU instances; the end-to-end processing pipeline for all 8 vehicle angles must complete within 20 seconds. Non-AI REST API endpoints must maintain a response latency under 500 ms under standard operational loads. |
| NFR02 | Security | Passwords encrypted with Bcrypt; sessions secured via JWT tokens; connections encrypted over HTTPS; original photos hashed with SHA-256 for tamper-proofing |
| NFR03 | Usability | A user-friendly interface supporting drag-and-drop photo upload, displaying clearly on both mobile and desktop browsers. |
| NFR04 | Reliability | All supporting documents and confirmation statuses are safely logged in the database, ensuring data integrity. |
| NFR05 | Maintainability | A modular backend architecture (clear separation of API, AI inference, and data layers) that allows new modules to be added later without a full rewrite — full microservices decomposition is out of scope for Capstone 1. |

# 8. Constraints and Assumptions

Constraints:

- Time: the project must be designed, built, and tested within a single capstone semester.

- Technology: AI damage-detection accuracy depends on the quality and size of the training dataset the team can collect within the timeframe.

- Connectivity: many hand-over/return locations (e.g., underground garages) have unreliable 4G/Wi-Fi, requiring an offline-first design.

- Legal: any evidence used to justify compensation must preserve data integrity for potential review by a third party (e.g., an insurer).

Assumptions:

- Users (owners, renters, drivers) have a smartphone capable of running the capture app.

- A representative set of vehicle damage images can be collected or simulated for model training and testing.

- Fleet operators are willing to adopt a standardized digital hand-over/return process.

# 9. Target Users / Stakeholders

- Self-drive car rental units and platforms (e.g., Mioto, Tripx) – need faster, dispute-free hand-over/return.

- Individual vehicle owners who rent out their cars – need protection of their asset and fair compensation when damage occurs.

- Ride-hailing technology fleets and drivers (e.g., Grab, Gojek) – need a clear, unbiased record of vehicle condition between shifts.

These users generally need: minimal time spent on inspection, an unbiased and hard-to-dispute record, and a fair, transparent way to settle compensation.

# 10. Technology Stack

| Layer | Technologies |
| --- | --- |
| Mobile App | Flutter for Android/iOS – guided capture UI, offline-first local storage (SQLite), background sync. |
| Web Dashboard | React with a component library (e.g., MUI) for the fleet-manager dashboard. |
| Core Backend API | Java Spring Boot 3.x (Spring Security, Spring Data JPA, RESTful APIs) – High-performance enterprise backend handling authentication/RBAC (JWT + Bcrypt), vehicle fleet catalogs, inspection session lifecycles, PDF certificate compilation, and audit trails. |
| Message Broker | RabbitMQ – enables asynchronous communication between the backend and AI service for vehicle damage detection and image-comparison tasks. |
| Database & Storage | PostgreSQL with PostGIS, Cloudflare R2 / AWS S3 – Relational database augmented with PostGIS for spatial GPS coordinate indexing and verification. Immutable S3-compatible object storage for tamper-evident, SHA-256 stamped image assets. |
| AI / Computer Vision | Python, PyTorch, YOLOv8-seg, Mask R-CNN, OpenCV, TensorRT Multi-model Computer Vision Pipeline - Model 1: Vehicle Part Parsing - Mask R-CNN / YOLOv8-seg - Model 2: Multi-class Damage Instance Segmentation - YOLOv8x-seg - Change Detection: - OpenCV (SIFT/ORB feature matching + RANSAC Homography matrix) - IoU bounding polygon reconciliation - Optimization: - TensorRT & ONNX Runtime - FP16 quantization for low-latency GPU inference |
| DevOps / Tools | Git/GitHub, Docker, CI pipeline (GitHub Actions), Postman for API testing, Figma for UI/UX design. |

# 11. Methodology & Development Plan

The team will follow Agile/Scrum with 2-week sprints across a 14-week semester, with a working demo at the end of each sprint.

| Phase | Weeks | Key Activities |
| --- | --- | --- |
| Sprint 0 | Weeks 1–2 | Requirement gathering, competitor survey, proposal finalization, UI/UX wireframes. |
| Sprint 1 | Weeks 3–4 | Backend/database setup; guided 360° capture module (mobile) with timestamp/GPS/hash. |
| Sprint 2 | Weeks 5–7 | Collect/prepare labeled training data; build and train the AI vehicle-part segmentation and damage-detection models (transfer learning on YOLOv8-seg). |
| Sprint 3 | Weeks 8–9 | Vehicle-part segmentation module integration; implement SIFT/ORB feature matching + homography alignment; implement IoU-based logic to classify pre-existing vs. newly appeared damage. |
| Sprint 4 | Weeks 10–11 | Build web dashboard for fleet managers (before/after comparison viewer); implement automated PDF inspection-report generation; mobile app offline-sync handling. |
| Sprint 5 | Weeks 12–13 | System integration, end-to-end testing, bug fixing, performance tuning. |
| Sprint 6 | Week 14 | Final polish, documentation, demo video, and capstone presentation. |

# 12. System Architecture Overview

The system follows a layered client-server architecture:

- Client layer: Mobile app (owner/renter guided 360° capture) and Web dashboard (fleet manager) communicate with the backend over HTTPS REST APIs.

- Application layer: A modular backend API service handles authentication, vehicle/inspection-session records, and orchestrates calls to the AI inference module and the report-generation module.

- AI inference layer: A dedicated inference module runs the vehicle-part segmentation model and the damage-detection model (YOLOv8-seg), plus the before/after change-detection algorithm (SIFT/ORB feature matching + homography alignment with IoU-based matching), returning localized damage results per vehicle part back to the API layer.

- Report generation layer: Compiles confirmed detection results into a digital PDF inspection report for each hand-over/return session — record-keeping only, no payment or e-signature processing.

- Data layer: PostgreSQL stores structured records (users, vehicles, inspection sessions, detection results); object storage (S3/Firebase) stores hashed, timestamped images.

- Offline-first sync: The mobile app caches captures locally (SQLite) when offline and syncs to the backend once connectivity is available, preserving hash integrity.

System Context Diagram

# 13. Potential Risks and Mitigation Strategies

| Identified Risk | Likelihood / Impact | Severity | Proactive Mitigation Strategy |
| --- | --- | --- | --- |
| Before/After Angle & Perspective Discrepancies | High / High | Critical | Enforce standardization at capture time using AR-guided wireframe overlays on the mobile app to lock orientation. Post-capture, deploy SIFT/ORB feature matching coupled with RANSAC Homography perspective transformations to mathematically align image coordinate planes before calculating polygon IoU. |
| False Positive Detections (Dirt, Mud, and Water Droplets) | Moderate / High | High | Enrich the training dataset with curated "negative samples" (e.g., vehicles with dry splash patterns, dust, and raindrops). Implement calibrated, class-specific Confidence Thresholds and post-processing morphological filters to eliminate transient surface artifacts. |
| Inference Latency and GPU VRAM Constraints | Moderate / Moderate | High | Export trained PyTorch weights to ONNX Runtime and NVIDIA TensorRT execution engines. Apply FP16 (half-precision) quantization to reduce VRAM footprint by up to 50% and accelerate per-image inference time to under 2.5 seconds on cloud GPU nodes. |
| Unreliable Network Connectivity at Garages/Basements | High / Moderate | Medium | Implement an offline-first architectural pattern within the Flutter application using local SQLite storage. Inspection metadata and photos are cryptographically stamped (SHA-256) locally upon capture and queued for background synchronization once network connectivity is restored. |
| Training Dataset Scarcity & Quality Bottlenecks | Moderate / High | High | Apply transfer learning using public benchmark datasets (CarDD, Roboflow Car Damage) for baseline weights; augment with ~250 annotated real-world images from local parking lots. Employ advanced augmentation pipelines (Mosaic, Random Perspective, Photometric Distortion) via Label Studio to maximize model generalization. |
| Team Familiarity with Advanced Computer Vision Pipelines | Moderate / Moderate | Medium | Structure sprint milestones with an initial baseline prototyping phase (YOLOv8n-seg baseline in Sprint 1). Pair-program the CV engineering track with backend integration leads, adhering strictly to Agile/Scrum bi-weekly code review retrospectives. |

# 14. Expected Outcomes / Deliverables

- A mobile application (Android/iOS) implementing guided 360° capture and offline-first synchronization.

- A web dashboard for fleet managers/business owners to review vehicles and inspection history.

- A backend service with an AI vehicle-part segmentation and damage-detection module, including before/after change detection.

- Automated PDF inspection reports for each hand-over/return session.

- Full source code repository with setup/deployment instructions.

- Technical documentation (architecture, API reference, data model) and a user guide.

- A demo video showcasing the end-to-end guided capture and automated inspection workflow.

- Final capstone report and presentation slides.

# 15. References

| No. | References | Document Information |
| --- | --- | --- |
| 1 | Scrum Model | Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The Definitive Guide to Scrum: The Rules of the Game. Scrum.org (official): https://scrumguides.org/scrum-guide.html PDF tải về: https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf |
|  |  | https://www.atlassian.com/agile/scrum |
|  |  | https://www.digite.com/agile/scrum-methodology/ |
|  |  | https://www.scrum.org/resources/scrum-guide |
| 2 | Technical | Wang, X., et al. (2023). CarDD: A New Dataset for Vision-based Car Damage Detection and Segmentation. IEEE Transactions on Intelligent Transportation Systems, 24(8), 8432–8444. Trang chủ dataset: https://cardd-ustc.github.io/cardd-ustc Kaggle mirror: https://www.kaggle.com/datasets/nasimetemadi/car-damage-detection Hugging Face: https://huggingface.co/datasets/harpreetsahota/CarDD |
|  |  | Jocher, G., Chaurasia, A., & Qiu, J. (2023). Ultralytics YOLOv8. Available at: https://github.com/ultralytics/ultralytics |
|  |  | He, K., Gkioxari, G., Dollár, P., & Girshick, R. (2017). Mask R-CNN. In Proceedings of the IEEE International Conference on Computer Vision (ICCV), pp. 2961–2969. https://openaccess.thecvf.com/content_ICCV_2017/papers/He_Mask_R-CNN_ICCV_2017_paper.pdf |
|  |  | Rublee, E., Rabaud, V., Konolige, K., & Bradski, G. (2011). ORB: An efficient alternative to SIFT or SURF. In IEEE International Conference on Computer Vision (ICCV), pp. 2564–2571. https://sites.cc.gatech.edu/classes/AY2024/cs4475_summer/images/ORB_an_efficient_alternative_to_SIFT_or_SURF.pdfsites.cc.gatech |
|  |  | Patil, K., Kotecha, K., & Kumar, S. (2021). Deep Learning for Car Damage Detection and Classification: A Comprehensive Review. IEEE Access, 9, 153210–153225 IEEE Xplore: https://ieeexplore.ieee.org/document/9628906 |
| 3 | Standard | https://dx.doi.org/10.6028/NIST.FIPS.180-4 (NIST FIPS 180-4 – Secure Hash Standard, SHA-256) |
|  |  | https://www.nws.noaa.gov/oh/hrl/developers_docs/General_Software_Standards.pdf |
|  |  | https://www.iso.org/standard/74528.html (ISO/IEC/IEEE 29148 – Requirements Engineering) |